# West End Community Sensory Garden Art Centre Project Plan

# Context

The Sensory Garden Renovation project is set within Nuns Moor Park, a cherished green space in the West End of Newcastle. The park is a hub for community activities, featuring a playground, a Bike Garden, a Community Orchard, and open grassed areas. However, the Sensory Garden, which was originally designed to be an inclusive space, is currently gated and inaccessible to the public. The garden has a rich history, having been transformed from waste ground into a sensory-friendly environment through the efforts of individuals with sensory impairments and local community groups. Despite this, the site has since fallen into disuse, and its full potential remains unrealized.

The project aims to revitalize the Sensory Garden and The Depot buildings, repurposing them into a Community Arts Centre that fosters inclusivity, sustainability, and engagement. The renovation will align with modern environmental standards by incorporating net-zero principles, modular designs, and the use of recycled materials. This project is an opportunity to create a space that is accessible, environmentally responsible, and beneficial to the wider community.

By integrating community participation and sustainable building techniques, the renovation will not only restore the garden but also establish a lasting, adaptable space that promotes creativity, well-being, and social interaction.

# Aim

To improve Nuns Moor Park’s Sensory Garden and Depot into a net-zero, inclusive arts hub. It will foster well-being, strengthen connections, and reduce environmental impact. The space will promote mental health through sensory features, encourage social interaction, and support creativity. With low-carbon materials, solar energy, and passive design, it minimizes waste and maximizes efficiency. Modular structures, like geodesic domes, ensure flexibility and innovation. Local participation shapes a more inclusive, sustainable environment. This initiative sets a new standard for eco-conscious, community-driven spaces in Newcastle’s West End.

# Project Scope

Research

The research phase involves an in-depth analysis of the existing Sensory Garden and The Depot, focusing on site conditions, historical context, and community needs. Additionally, it involves research on similar structures and works of individuals with relevant expertise.

Design

The design phase will develop a conceptual and detailed architectural layout that incorporates sustainable materials, accessibility features, and community engagement elements. Inspired by the Dome of Vision, the design will emphasize modular, adaptable structures that can evolve with community needs. Special consideration will be given to vegetation, landscaping, sensory elements, and interactive spaces, ensuring the garden remains a welcoming and inclusive environment.

Planning

The planning phase will establish a clear roadmap for implementation through a BIM execution plan including a process map which supports offsite construction. This phase will also involve regulatory compliance checks, stakeholder coordination, and sustainability assessments to align with local and environmental standards.

# Objectives and Tasks

- Research on MMC of Dome Structures (25%)

  - Conduct a comprehensive review of academic and professional literature

  - Perform benchmarking and case study analysis of Dome of Vision etc

  - Evaluate timber and steel for selection

- Research on Sustainability and Net Zero Carbon (60%)

  - Review sustainability standards and best practices

  - Conduct an environmental impact and material assessment

  - Develop an energy and waste management strategy 0%

- Design Authoring (50%)

  - Ideation and conceptual sketching (100%)

  - Develop and refine 3D model (0%)

- Integrate Renewable Energy Solutions (pending)

  - Integrate Renewable Energy Solutions

  - Implement passive design strategies

  - Ensure compliance with Passivhaus

- Integrate Modular and offsite design solutions (pending)

  - Research prefabrication and modular construction techniques

  - Develop assembly plan

  - Conduct risk assessment and establish contingency plans

- Prepare BIM Execution Plan (pending)

- Prepare Consultancy Report (pending)

# Project Deliverables

- Design Documents (IFC Cad files and PDF design Drawings)

- Virtual Reality Walk through

- BIM Execution Plan (.xls spreadsheet template) - Eliminated

- Final Presentation (.ppt presentations)

- Consultancy Report (.PDF technical Report)

Delivery mechanism and structure –story telling to give flow

Deliverables will be transferred to the client through a the client handover folder with a deadline for download. It will include a caveat on the quality and completeness of the deliverable

# Key Milestones

The execution of the project will commence on the 6th of February 2025, or once the detailed information is provided, and the final technical report and presentation are expected on the 14th of April 2025. The following are the project's significant milestones:

- Ocular inspection of the site

- Client Meeting

- Research (Sustainability and Design)

- Develop and Propose Conceptual Design

- Develop detailed Design

- Write Consultancy report

# Timeline

- Week 1-2: Project Initiation

- Week 3: Research

- Week 3-4: Concept Development

- Week 5-6: Design Refinement

- Week 7-8: Detailed Design and Documentation

- Week 9-10: Review and Adjustments

- Week 11-12: Final Presentation and Submission